# KP2:  Build Tracking & Gap Resolution Document

- Updated last: December 2025

Overview

This document defines the implementation requirements, current vs expected gaps, and sign-off structure for the onboarding, authentication, feed, notifications, and settings flows in the KP2 mobile app (iOS & Android).

The goal is to:

- Bring the builds in line with Figma designs, UX copy, and content constraints.

- Ensure functional correctness (validation, algorithms, flows, state handling).

- Provide clear mapping for ADO items, QA reviews, and sign-offs across PMs, Engineering, and Leadership.

____________________________________________________________________

## 1. Onboarding Page

| ID | Feature / Flow | Item / Element | Current Behavior / Issue | Expected Behavior / Requirement | ADO Tasks (Link Relevant Tasks) | Sign-off Team (ENG, PM, LT) | Milestone # | Status & Build # | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ONB-1 | Onboarding Page | “Your every day” animation | Animation does not load/play as in design | Match Figma animation behavior for “Your every day” sequence |  |  |  |  |  |
| ONB-2 | Onboarding Page | “day pal” spacing | Space appears between “day” and “pal” before “kobi” appears | No space between “day” and “pal” until “kobi” is visible; transition should feel natural/continuous |  |  |  |  |  |
| ONB-3 | Onboarding Page | “Kobi pal” transition | “Kobi pal” from “Your every day” page does not slide up to final page next to chat logo | “Kobi pal” text should smoothly slide up into final screen and sit next to chat logo as in design |  |  |  |  |  |
| ONB-4 | Onboarding Page (iOS) | iPhone 11 animation and spacing | Touching animation/spacing inconsistent on iPhone 11; unclear if responsive | Ensure onboarding screens are fully responsive; smaller screen devices including iPhone 11 should match Figma spacing, proportions, and animation pacing |  |  |  |  | View other platforms in smaller devices e.g. Instagram |

____________________________________________________________________

## 2. Sign Up Flow (Overall)

| ID | Feature / Flow | Item / Element | Current Behavior / Issue | Expected Behavior / Requirement | ADO Tasks (Link Relevant Tasks) | Sign-off Team (ENG, PM, LT) | Milestone # | Status & Build # | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| SU-1 | Sign Up Flow | Flow order | Flow order not aligned with updated spec | Updated flow: Email → Confirm OTP → Verify Email → Enter Account Info / Complete Profile → Select Interests → Add Profile Picture |  |  |  |  |  |
| SU-2 | Sign Up Flow | Tracking consent (iOS) | iOS requires tracking; unclear if page exists or how it’s handled | Implement tracking/permissions page for iOS (and Android if needed) to request consent for personalized experience |  |  |  |  | Verify if Android also needs similar messaging |
| SU-3 | Sign Up Flow | Tracking copy | Benefits text for tracking not implemented | Include copy: “Allows a more personalized experience”, “See more items you may find interesting”, “You can change this preference any time” |  |  |  |  |  |
| SU-4 | Sign Up Flow | Progress bar | Progress bar usage inconsistent with design | Use top progress bar across onboarding / sign up as in Figma |  |  |  |  |  |

____________________________________________________________________

## 3. Create Account / Complete Profile

Note: This page will become “Complete Profile” under the new flow, with email removed.

### 3.1 Name Fields

| ID | Feature / Flow | Item / Element | Current Behavior / Issue | Expected Behavior / Requirement | ADO Tasks (Link Relevant Tasks) | Sign-off Team (ENG, PM, LT) | Milestone # | Status & Build # | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ACC-1 | Complete Profile | First Name / Last Name validation | Validation rules and error text not fully implemented | Min 3 / Max 20 characters each; allowed: letters, spaces, hyphens. Error text: “Minimum 3 characters. Letters, spaces, or hyphens only.” |  |  |  |  |  |
| ACC-2 | Complete Profile | Last Name label text | Currently “Last name” | Label must be “Last Name” (capital N) |  |  |  |  |  |

### 3.2 Account Use Question

| ID | Feature / Flow | Item / Element | Current Behavior / Issue | Expected Behavior / Requirement | ADO Tasks (Link Relevant Tasks) | Sign-off Team (ENG, PM, LT) | Milestone # | Status & Build # | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ACC-3 | Complete Profile | “What will you most likely be using this account for” | Text size and container sizing inconsistent with other fields | Match font size to other questions; make container height/width consistent with Gender box if needed, per design |  |  |  |  |  |

### 3.3 Location

| ID | Feature / Flow | Item / Element | Current Behavior / Issue | Expected Behavior / Requirement | ADO Tasks (Link Tasks) | Sign-off Team | Milestone # | Status & Build # | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ACC-4 | Complete Profile | Location label | Label text inconsistent currently “location” (may not be exact “Location”) | Label must be exactly “Location” |  |  |  |  |  |
| ACC-5 | Complete Profile | Location icon | Icon missing | Add location icon as per Figma |  |  |  |  |  |
| ACC-6 | Complete Profile | Location API behavior | API not working as expected; not restricted to state + country | Location should be limited to state + country; display as “State, Country” for any region |  |  |  |  | Confirm if this would be easier if state and country are separate fields? |
| ACC-7 | Complete Profile | Typing / suggestions | Locations entered not showing clearly while typing | As user types, show suggestions and keep typed text visible; |  |  |  |  |  |

### 3.4 Gender

| ID | Feature / Flow | Item / Element | Current Behavior / Issue | Expected Behavior / Requirement | ADO Tasks (Link Tasks) | Sign-off Team | Milestone # | Status & Build # | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ACC-8 | Complete Profile | “Gender” label font | Currently using Rubik Medium | Use Rubik Regular font for “Gender” label |  |  |  |  |  |
| ACC-9 | Complete Profile | Gender options text color | Male/Female/Other not using same color as other text | Use #717182 for gender option labels, matching other text in design |  |  |  |  |  |

### 3.5 Password

| ID | Feature / Flow | Item / Element | Current Behavior / Issue | Expected Behavior / Requirement | ADO Tasks (Link Relevant Tasks) | Sign-off Team (ENG, PM, LT) | Milestone # | Status & Build # | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ACC-10 | Complete Profile | Password hint line | Password requirements hint not appearing when user types | Show inline password requirements once user starts typing (not before) |  |  |  |  |  |
| ACC-11 | Complete Profile | Password validation | Requirements (mixed character types, length) not fully implemented | Enforce: min 8 characters; mix of uppercase + lowercase (and any other defined rules) |  |  |  |  |  |
| ACC-12 | Complete Profile | Confirm password match indicator | Second password field not showing check mark when requirements met and matched | Display a check mark when second password matches first and all password rules are satisfied |  |  |  |  |  |
| ACC-13 | Complete Profile | Password mismatch error | No clear hint/error when passwords don’t match | Show clear hint/error message when mismatch; prevent submission |  |  |  |  |  |
| ACC-14 | Complete Profile |  |  |  |  |  |  |  |  |

### 3.6 Username

| ID | Feature / Flow | Item / Element | Current Behavior / Issue | Expected Behavior / Requirement (per User Content Guidelines & Constraints) | ADO Tasks (Link Relevant Tasks) | Sign-off Team (ENG, PM, LT) | Milestone # | Status & Build # | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ACC-15 | Complete Profile | Username constraints | Length and validation rules not fully implemented | Enforce all username rules: too short (≥4 chars), too long (≤15 chars), allowed chars (letters, numbers, underscores), must start with letter, can’t end with underscore, no consecutive underscores, unique (not taken) |  |  |  |  | Use User Content Guidelines & Constraint document |
| ACC-16 | Complete Profile | Username hint/error copy | Hint/error messages not aligned or missing | Use exact messages: • Too short: “Username must be at least 4 characters.” • Too long: “Username can’t be longer than 15 characters.” • Invalid char: “Only letters, numbers, and underscores are allowed.” • Starts with non-letter: “Username must start with a letter.” • Ends with underscore: “Username can’t end with an underscore.” • Double/triple underscores: “No consecutive underscores.” • Already taken: “That username is already taken” |  |  |  |  |  |

### 3.7 Birthday

| ID | Feature / Flow | Item / Element | Current Behavior / Issue | Expected Behavior / Requirement | ADO Tasks (Link Relevant Tasks) | Sign-off Team (ENG, PM, LT) | Milestone # | Status & Build # | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ACC-17 | Complete Profile | Date picker default | Date picker does not start on current date | Date picker should open on current date |  |  |  |  |  |
| ACC-18 | Complete Profile | 18+ restriction | Age restriction not implemented | Enforce 18+; show appropriate hint/error if underage (final copy to be confirmed) |  |  |  |  |  |

### 3.8 Policies Checkbox

| ID | Feature / Flow | Item / Element | Current Behavior / Issue | Expected Behavior / Requirement | ADO Tasks (Link Relevant Tasks) | Sign-off Team (ENG, PM, LT) | Milestone # | Status & Build # | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ACC-19 | Complete Profile | Policy pages link | Policy pages not fully wired | Checkbox should link to full policy pages (Terms, Privacy) |  |  |  |  | Can be done when website live. |
| ACC-20 | Complete Profile | Checkbox tap target | Difficult to tap | Increase hit area to meet accessibility standards |  |  |  |  |  |
| ACC-21 | Complete Profile |  |  |  |  |  |  |  |  |

### 3.9 Select Your Interests

| ID | Feature / Flow | Item / Element | Current Behavior / Issue | Expected Behavior / Requirement | ADO Tasks (Link Relevant Tasks) | Sign-off Team (ENG, PM, LT) | Milestone # | Status & Build # | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ACC-22 | Select Interests | “Detty December” category | Still shown as “Detty December” | Change text to “Seasonal Fun” |  |  |  |  |  |
| ACC-23 | Select Interests | Font / shadow | Text font & shadow heavier than design | Match font, size, and shadow with Figma |  |  |  |  |  |
| ACC-24 | Select Interests | Hint label punctuation | Missing colon | Use: “Select topics you'd like to see:” (with colon) |  |  |  |  |  |

### 3.10 Confirm OTP (Sign Up)

| ID | Feature / Flow | Item / Element | Current Behavior / Issue | Expected Behavior / Requirement | ADO Tasks (Link Relevant Tasks) | Sign-off Team (ENG, PM, LT) | Milestone # | Status & Build # | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ACC-25 | Confirm OTP | Editing digits | User can’t remove digits via backspace or tap | Allow backspace on last non-empty field; allow tapping individual boxes to edit; standard OTP UX |  |  |  |  |  |
| ACC-26 | Confirm OTP | Back navigation | No way to go back to email page | Add back/close control to return to email page in updated flow, use design |  |  |  |  |  |
| ACC-27 | Confirm OTP | Email masking/copy | Shows partially masked email and has grammar error (“send”) | Show full email: “Code has been sent to johnx@gmail.com” (no masking) and fix verb tense |  |  |  |  |  |

### 3.11 Add Profile Picture

| ID | Feature / Flow | Item / Element | Current Behavior / Issue | Expected Behavior / Requirement | ADO Tasks (Link Relevant Tasks) | Sign-off Team (ENG, PM, LT) | Milestone # | Status & Build # | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ACC-28 | Add Profile Picture | Heading & copy | Text incorrect and not same weight as Figma | Match Figma heading and description text & font weight |  |  |  |  |  |
| ACC-29 | Add Profile Picture | Text container | Description “Choose a clear photo where your face is visible. You can update this anytime in your account settings.” squeezed into narrow box | Resize container so copy fits comfortably per design |  |  |  |  |  |
| ACC-30 | Add Profile Picture | Navigation back | No back to Interests using new flow | Add back button to return to “Select Interests” per design |  |  |  |  |  |
| ACC-31 | Add Profile Picture | Button shapes | Buttons not same shape as rest of onboarding | Ensure buttons use same corner radius, and style, design in Figma |  |  |  |  |  |

### 3.12 Shared “Others in Create Account and Login”

| ID | Feature / Flow | Item / Element | Current Behavior / Issue | Expected Behavior / Requirement | ADO Tasks (Link Relevant Tasks) | Sign-off Team (ENG, PM, LT) | Milestone # | Status & Build # | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ACC-32 | Complete Profile | Page name | Still titled “Create Account”; email present | Rename to “Complete Profile”; remove email field (handled earlier in flow) |  |  |  |  | Applies to sign up journey |
| ACC-33 | Complete Profile / Login | “Already/Don’t have” copy | Missing “an”; inconsistent formatting and alignment | Use exact copy: “Already have an account? Sign In” and “Don’t have an account? Sign Up”; ensure font, size, and alignment match |  |  |  |  | Applies to Create Account & Login |
| ACC-34 | Complete Profile | Error messaging on sign up | Sign up button not highlighted; no clear error when fields missing/invalid; user sees checkmarks for submission fields but no clarity on why can’t submit | Sign up button should allow click; on submit show specific error messages indicating which fields are missing/invalid, e.g. incomplete email |  |  |  |  |  |
| ACC-35 | Complete Profile | Email validation | Incomplete email (e.g. missing “.com”) not clearly handled | Implement robust email validation logic and user-facing hints |  |  |  |  | Error should show for UX. |
| ACC-36 | Complete Profile | Field icons | Icons for each submission field differ from Figma | Use same icons as in Figma for all input fields |  |  |  |  |  |
| ACC-37 | Complete Profile | Fonts | Using Inter instead of Rubik (e.g., “Create Account”) | Replace fonts with Rubik across Create/Complete Profile |  |  |  |  |  |
| ACC-38 | iPhone 11 | Layout & text size | Text and screens much larger vs other devices in smaller screens - iPhone 11 | Ensure responsive behavior; adjust scaling and typography on iPhone 11 |  |  |  |  |  |
| ACC-39 | Email Templates | “Pal” vs “pay” | Email template still uses “pay” | Update all relevant email templates to “Pal” and “KOBI PY LTD” |  |  |  |  |  |

____________________________________________________________________

## 4. Login Flow

### 4.1 Login Page

| ID | Feature / Flow | Item / Element | Current Behavior / Issue | Expected Behavior / Requirement | ADO Tasks (Link Relevant Tasks) | Sign-off Team (ENG, PM, LT) | Milestone # | Status & Build # | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| LOG-1 | Login | Email field label | Shows placeholder like “anthoy@mail.com” instead of “Email” | Label should be “Email”; placeholder should follow design |  |  |  |  |  |
| LOG-2 | Login | Icons (email, password, eye) | Using wrong icons vs Figma | Use Figma icons for email, password, and show/hide eye |  |  |  |  |  |
| LOG-3 | Login | “Remember me” behavior | “Remember me” does not work | Implement proper “Remember me” logic for session persistence |  |  |  |  |  |

### 4.2 Forgot Password

| ID | Feature / Flow | Item / Element | Current Behavior / Issue | Expected Behavior / Requirement | ADO Tasks (Link Relevant Tasks) | Sign-off Team (ENG, PM, LT) | Milestone # | Status & Build # | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| LOG-4 | Forgot Password | OTP length | 4-digit OTP being used | Use 6-digit OTP, same as sign up |  |  |  |  |  |
| LOG-5 | Forgot Password | Exit OTP page | No way to exit OTP page | Add proper logic and UX to exit OTP |  |  |  |  |  |
| LOG-6 | Forgot Password | Editing digits | Backspace/tap editing not working smoothly | Same as sign up: allow easy edit of digits |  |  |  |  |  |
| LOG-7 | Forgot Password | Email icon | Icon not same as design | Use Figma email icon |  |  |  |  |  |
| LOG-8 | Forgot Password | Text: “Please nearer ..” | Copy is wrong and missing period | Correct to full, clear sentence with period (final copy to be confirmed) |  |  |  |  |  |
| LOG-9 | Forgot Password | Navigation back to Login | No way back to Login page | Provide back navigation to Login |  |  |  |  |  |
| LOG-10 | Forgot Password | Email template branding | Using “pay” instead of “Pa” | Update template to “Pa”; include text like “Someone sent a verification code to this email for xyz. If this is you, enter …” |  |  |  |  |  |
| LOG-11 | Forgot Password | Error for unknown email | No error message when email not in system | Add error: “This didn’t work. You can create a new account or check email address and try again.” |  |  |  |  |  |

### 4.3 “Others in Create Account and Login”

Items ACC-33–ACC-39 also apply here.

| ID | Feature / Flow | Item / Element | Current Behavior / Issue | Expected Behavior / Requirement | ADO Tasks (Link Relevant Tasks) | Sign-off Team (ENG, PM, LT) | Milestone # | Status & Build # | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| AUTH-DUPE-1 | Create Account & Login | Footer auth links (“Already / Don’t have”) – copy & format | “Already have an account, Sign In” and “Don’t have an account? Sign Up” not consistently formatted; comma used; sizes may differ | Use exact copy with “an” and question mark:• “Already have an account? Sign In”• “Don’t have an account? Sign Up” Both lines must be same font, size, and style, and visually consistent between Create Account and Login screens |  |  |  |  | Applies to both Create Account/Complete Profile and Login |
| AUTH-DUPE-2 | Create Account & Login | Footer auth links – alignment | “Sign In” / “Sign Up” alignment not consistent; may follow design gaps literally rather than aligning visually | Ensure “Sign In” sits next to “Already have an account?” and “Sign Up” sits next to “Don’t have an account?”; both pairs should line up cleanly. Use discretion for clean visual alignment, not copy any misalignment from design artifacts |  |  |  |  | Single implementation guideline used on both screens |
| AUTH-DUPE-3 | Create Account & Login (iOS) | iPhone 11 responsiveness | On smaller devices ( iPhone 11), text and screens render much larger than on other devices; responsiveness unclear | Make Create Account/Complete Profile and Login screens fully responsive on iPhone 11: typography, spacing, and element sizes should be consistent with other target devices and match Figma scaling guidelines |  |  |  |  | Verify across multiple iPhone models, |
| AUTH-DUPE-4 | Auth Emails (Sign Up / Forgot Password) | Email template branding & copy | Email templates still reference “pay”; verification copy not aligned | Update email templates to use “Pal” instead of “pay”. Include clear verification copy such as: “Someone sent a verification code to this email for xyz, if this is you enter …” (final text can be tweaked but must keep brand name “Pal”) |  |  |  |  | Applies to all auth-related emails (sign up, forgot password, OTP) |
| AUTH-DUPE-5 | Forgot Password | Unknown email error handling | When user tries “Forgot password” with an email not in the system, no clear error is shown | Add explicit error message, e.g.: “This didn’t work You can create a new account or check email address and try again” when email doesn’t match an existing account |  |  |  |  | Same rule can be reused wherever an email lookup fails in auth flows. What is logic? |

## 5. Feed – Create Post

| ID | Feature / Flow | Item / Element | Current Behavior / Issue | Expected Behavior / Requirement | ADO Tasks (Link Relevant Tasks) | Sign-off Team (ENG, PM, LT) | Milestone # | Status & Build # | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| FEED-1 | Create Post | Background overlay | Create post screen blacks out background instead of tinting | Use tinted overlay so background remains slightly visible (as in design) |  |  |  |  |  |
| FEED-2 | Create Post | Toggle design | Toggle styling not matching Figma | Implement toggle per design (size, color, interaction) |  |  |  |  |  |
| FEED-3 | Create Post | Location dropdown | Location options not fully visible; scrolling unclear | Ensure dropdown shows all locations, supports scrolling clearly |  |  |  |  |  |
| FEED-4 | Create Post | Spotlight help tip | Tip/info for monthly spotlight missing | Add help icon with text explaining monthly spotlight “Eligible posts will be featured in the Monthly Spotlight for greater visibility.” |  |  |  |  |  |
| FEED-5 | Create Post | Neighborhood hint text | Current copy: “Tap to change your neighborhood” | Should be: “Tap to select the relevant area” |  |  |  |  |  |
| FEED-6 | Create Post | Category default selection | Category appears un-selected; unclear user action | No category selected by default; show hint (with icon) to select category select category hint area and icon (similar to others used in hint), “(icon) Select Post Category” Ux to make clear to user where category selection is |  |  |  |  |  |
| FEED-7 | Create Post | Category hint variation | Content and title default text does not update when changing category | Filler text must update per category (Gist, Ask, Discussion etc.) per design. Check hint text used in designs for each category. |  |  |  |  |  |
| FEED-8 | Create Post | Content constraints | Constraints from User Content Guidelines not implemented | Implement title/content length limits and other constraints; show appropriate error/hint |  |  |  |  |  |
| FEED-9 | Create Post | Max character error | No error message when exceeding max | Show specific error/hint when user exceeds max |  |  |  |  |  |
| FEED-10 | Create Post | API / error handling | “Internal server error” when creating post | Fix underlying API; display user-friendly error via toast |  |  |  |  |  |
| FEED-11 | Create Post | Layout on small devices | iPhone 11 / smaller devices look squeezed; Post button close to guidelines | Improve responsive layout; ensure comfortable spacing for all controls |  |  |  |  |  |
| FEED-12 | Create Post | Post creation navigation | After creating post, view not redirected | After successful creation, user should be taken directly to the new post; user’s post should be first in view |  |  |  |  |  |
| FEED-13 | Create Post | Toast visibility with keyboard | Toast not visible when keyboard up; keypad can’t be dismissed after title | Allow keyboard dismiss; ensure toast displays above keyboard or after dismissal |  |  |  |  |  |
| FEED-14 | Create Post | Delete post error feedback | No toast for failed delete | Show toast notification on failed post delete |  |  |  |  |  |
| FEED-15 | Create Post | Bottom hint copy | Currently “Select Neighborhood” | Should be “Select a Location” |  |  |  |  |  |
| FEED-16 | Create Post | Location list completeness | Dropdown does not contain all locations | Ensure full list or dynamic fetch for all supported locations |  |  |  |  |  |
| FEED-17 | Create Post | Location scroll behavior | Selecting locations changes form completely instead of scrollable dropdown | Use scrollable dropdown, keep user in context rather than changing entire page |  |  |  |  |  |
| FEED-18 | Create Post | Tap on Community Guidelines | Community guidelines is small pop up. | Link to Community guidelines in settings with pop up with ability to go back to create a post. |  |  |  |  |  |

## 6. Feed Page (Main Feed)

| ID | Feature / Flow | Item / Element | Current Behavior / Issue | Expected Behavior / Requirement | ADO Tasks (Link Relevant Tasks) | Sign-off Team (ENG, PM, LT) | Milestone # | Status & Build # | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| FEED-18 | Feed Page | Post width | Posts too narrow on large Android screens; | Posts should be wider with small white margins; responsive to device width |  |  |  |  |  |
| FEED-19 | Feed Page | Post outline | Outline darker than design | Match outline color/opacity to Figma |  |  |  |  |  |
| FEED-20 | Feed Page | Username area | Username not fitting properly, Using “...” | Adjust typography/spacing so usernames fit as in design |  |  |  |  |  |
| FEED-21 | Feed Page | Location & category layout | Location and category stacked vertically | Display location and category side by side |  |  |  |  |  |
| FEED-22 | Feed Page | Upvote/downvote style | Arrow icon fill colors differ from design | Use Figma arrow styles & colors |  |  |  |  |  |
| FEED-23 | Feed Page | Hot/Top ring & comment colors | Ring colors and comment colors mismatch design | Align ring and comment colors with Figma |  |  |  |  |  |
| FEED-24 | Feed Page | Profile images on posts | Profile images not showing correctly; ring incomplete | Ensure profile photos load; full ring around avatar where required |  |  |  |  |  |
| FEED-25 | Feed Page | Feed algorithms | Top/Hottest/New user boost not visibly working | Implement and expose feed rankings: top, hot, new user boost according to algo spec |  |  |  |  |  |
| FEED-26 | Feed Page | Feed-type toasts | No toasts like “You are in hot feed / top feed / new feed” | Show toast when switching feed type |  |  |  |  |  |
| FEED-27 | Feed Page | Vote count logic | Removing downvote does not increment count back; selection highlight not persisting | Fix vote state machine: counts adjust correctly; selected arrow stays highlighted |  |  |  |  |  |
| FEED-28 | Feed Page | Arrow icons | Arrows not same as design | Use Figma arrow assets |  |  |  |  |  |
| FEED-29 | Feed Page | Vote count color | Vote count color different from arrows | Use same color for count and arrows as design |  |  |  |  |  |
| FEED-30 | Feed Page | Pull-to-refresh behavior | Refresh indicator continues as user scrolls, | Standardize: indicator should show until refresh done or canceled/user scrolls; still reload, similar to instagram no confusing behavior |  |  |  |  |  |

## 7. Comments & Block

| ID | Feature / Flow | Item / Element | Current Behavior / Issue | Expected Behavior / Requirement | ADO Tasks (Link Relevant Tasks) | Sign-off Team (ENG, PM, LT) | Milestone # | Status & Build # | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| CMT-1 | Comments | Button label | Button text is “Post” | Text should be “Reply” |  |  |  |  |  |
| CMT-2 | Comments | Avatar initials fallback | Initials not shown when no profile picture | Use initials of username as avatar fallback |  |  |  |  |  |
| CMT-3 | Comments | Initials loading | Comments default initials slow; reply shows “T” incorrectly | Improve loading; ensure correct initials for each user |  |  |  |  |  |
| CMT-4 | Comments | Negative scores | Negative comments showing to all users | Negative values should only be visible to admin/mods as agreed |  |  |  |  |  |
| BLK-1 | Block | Block confirmation copy | Text not implemented | Use: “Are you sure you want to block [@username]? They won’t be able to interact with your posts. You also won’t see their content. Exception: Platform-pinned posts remain visible to everyone.” |  |  |  |  | Need to confirm exception logic with backend |
| BLK-2 | Block | Block success toast | Success message missing | Use: “You’ve blocked [@username]. You won’t see each other’s posts, except for official platform-pinned posts, which remain visible to all users.” |  |  |  |  | Need to confirm exception logic with backend |
| BLK-3 | Block | Unblock confirmation copy | Not implemented | Use: “Are you sure you want to unblock [@username]? They’ll be able to see your posts and interact with you again.” |  |  |  |  | Need to confirm blocking exception logic with backend |
| BLK-4 | Block | Block behavior | Blocking did not work as expected | Ensure mutual block behavior: blocked users cannot see each other’s posts, except TOP/hottest/platform-pinned as defined |  |  |  |  |  |
| CMT-5 | Comments | Reply context | No indication who user is replying to when nesting | Show “Replying to @username” or equivalent context for nested replies |  |  |  |  |  |

## 8. Nav Bar & Loading

### 8.1 Nav Bar

| ID | Feature / Flow | Item / Element | Current Behavior / Issue | Expected Behavior / Requirement | ADO Tasks (Link Relevant Tasks) | Sign-off Team (ENG, PM, LT) | Milestone # | Status & Build # | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| NAV-1 | Nav Bar | Icon centering | Icons (notifications, settings, etc.) not centered | Center icons vertically/horizontally per design |  |  |  |  |  |
| NAV-2 | Nav Bar | Notification badge | Red dot not correctly placed or showing count | Show badge with number of new notifications in correct position implement count notification page NOTIF-1 below and in desing |  |  |  |  |  |

### 8.2 Loading Page

| ID | Feature / Flow | Item / Element | Current Behavior / Issue | Expected Behavior / Requirement | ADO Tasks (Link Relevant Tasks) | Sign-off Team (ENG, PM, LT) | Milestone # | Status & Build # | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| LOAD-1 | Loading Page | Performance | Loading appears often and is slow between pages | Optimize FE/BE so loading screens are minimal and fast |  |  |  |  |  |
| LOAD-2 | Loading Page | Animation behavior | Animation goes back and forth instead of “in and out” | Update animation to match design behavior |  |  |  |  |  |
| LOAD-3 | Loading Page | “Your everyday community” text | Text styling doesn’t have gradient/glare like design | Apply gradient/glare styling as per Figma |  |  |  |  |  |
| LOAD-4 | Loading Page | Logo size & clarity | Logo is larger than design; text smaller; may not be SVG | Use SVG logo, correct proportion; reduce size to match design |  |  |  |  |  |

## 9. Header

| ID | Feature / Flow | Item / Element | Current Behavior / Issue | Expected Behavior / Requirement | ADO Tasks (Link Relevant Tasks) | Sign-off Team (ENG, PM, LT) | Milestone # | Status & Build # | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| HDR-1 | Header | Logo asset | Logo not same as Figma; full square instead of design | Use exact logo asset from Figma |  |  |  |  |  |
| HDR-2 | Header | “Welcome back, Pa” behavior | Text behavior not as desired; refresh loading overlaps | Keep “Welcome back, Pal”; ; ensure it disappears/reappears as user scrolls; refresh loading shouldn’t cover it |  |  |  |  |  |
| HDR-3 | Header | Logo drop shadow | Drop shadow missing | Add drop shadow per design |  |  |  |  |  |
| HDR-4 | Header | Category header behavior | Fixed header decision pending | Decide if category header is fixed while scrolling; implement final decision |  |  |  |  |  |
| HDR-5 | Header | “+ Post” spacing | “+ Post” too spaced apart | Adjust spacing to match Figma |  |  |  |  |  |

## 10. Spotlight Feed

| ID | Feature / Flow | Item / Element | Current Behavior / Issue | Expected Behavior / Requirement | ADO Tasks (Link Relevant Tasks) | Sign-off Team (ENG, PM, LT) | Milestone # | Status & Build # | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| SPOT-1 | Spotlight Feed | Deactivate toggle | “Click to Deactivate monthly spotlight” not working; arrow facing down | Arrow should face right when collapsed; toggle active on/off on click per design |  |  |  |  |  |
| SPOT-2 | Spotlight Feed | Spotlight post count | Number of posts for spotlight not shown | Display count of spotlight-related posts |  |  |  |  |  |

## 11. Report Post

| ID | Feature / Flow | Item / Element | Current Behavior / Issue | Expected Behavior / Requirement | ADO Tasks (Link Relevant Tasks) | Sign-off Team (ENG, PM, LT) | Milestone # | Status & Build # | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| RPT-1 | Report Post | Component size | Report dialog too large; hard to close | Make smaller or move to new page; add clear close |  |  |  |  |  |
| RPT-2 | Report Post | Flag icon | Flag too large | Reduce icon size to match design |  |  |  |  |  |
| RPT-3 | Report Post | Max character error | No error when max chars reached | Show max character error/hint |  |  |  |  |  |
| RPT-4 | Report Post | Toast notification | Toast not same as design | Implement toast per Figma |  |  |  |  |  |
| RPT-5 | Report Post | Bottom text copy | Text not same as design | Use: “Our moderation team will review this report as soon as possible. You’ll be notified if further action or input is required.” |  |  |  |  |  |

## 12. New Users & Others in Feed

### 12.1 New Users

| ID | Feature / Flow | Item / Element | Current Behavior / Issue | Expected Behavior / Requirement | ADO Tasks (Link Relevant Tasks) | Sign-off Team (ENG, PM, LT) | Milestone # | Status & Build # | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| NU-1 | New Users | Boost algorithm | New user boost not visible | Implement new user boost algorithm |  |  |  |  |  |
| NU-2 | New Users | Early adopters badge | First 100 badge not implemented | Add “Early Adopters (First 100)” badge |  |  |  |  |  |
| NU-3 | New Users | Start conversation post | Not implemented | Add “Start conversation” starter post for new users |  |  |  |  |  |
| NU-4 |  |  |  |  |  |  |  |  |  |

### 12.2 Others in Feed

| ID | Feature / Flow | Item / Element | Current Behavior / Issue | Expected Behavior / Requirement | ADO Tasks (Link Relevant Tasks) | Sign-off Team (ENG, PM, LT) | Milestone # | Status & Build # | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| FEED-31 | Global Navigation | Page-to-page loading | Slow, with loading screen often shown | Optimize FE/BE to reduce need for loading screens |  |  |  |  |  |
| FEED-32 | Session handling | App closes → user logged out; state not preserved | Closing app should not log user out; state preserved unless user logs out | AUTH-SESSION-PERSIST |  |  |  |  |  |
| FEED-33 | Login behavior | “Remember me” not working | Fix “Remember me” as per Login flow spec | (Reuse LOG-3) |  |  |  |  |  |
| FEED-34 | Toast notifications | Toasts not matching design | Standardize toast notifications for: Post success, Report submitted, In Hot feed, In Top feed, etc. | UI-TOAST-STANDARD |  |  |  |  |  |
| FEED-35 | Modal background tint | Some popups lack tinted background | Apply tint background where design specifies | UI-MODAL-TINT |  |  |  |  |  |
| FEED-36 | App icon | SVG for app icon missing | Create and integrate app icon SVG | APP-ICON-SVG |  |  |  |  |  |
| FEED-37 | Voting highlight | Upvoting/downvoting not visibly highlighted | Ensure selected state is clearly highlighted for votes | FEED-VOTE-HIGHLIGHT |  |  |  |  |  |
| FEED-38 | Avatar initials | Initials not always shown when profile pic missing | Ensure initials fallback works everywhere (feed, comments, etc.) | AVATAR-INITIALS-GLOBAL |  |  |  |  |  |

## 13. Notifications

| ID | Feature / Flow | Item / Element | Current Behavior / Issue | Expected Behavior / Requirement | ADO Tasks (Link Relevant Tasks) | Sign-off Team (ENG, PM, LT) | Milestone # | Status & Build # | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| NOTIF-1 | Notifications | Count at top | No number of notifications shown | Show number of notifications at top, per design |  |  |  |  |  |
| NOTIF-2 | Notifications | Welcome message | Not implemented as specified | Use: “Welcome to Pal! Join the conversation, explore what’s new, and make your mark.” |  |  |  |  |  |
| NOTIF-3 | Notifications | Punctuation | Missing periods and punctuations in messages | Add periods and punctuations where needed for readability |  |  |  |  |  |
| NOTIF-4 | Notifications | Trending icons and other icons | Icons for Notifications not same as design | Align icons with Figma |  |  |  |  |  |
| NOTIF-5 | Notifications | Click behavior | Clicking notification doesn’t deep link to post | Clicking should open the linked post directly |  |  |  |  |  |

## 14. Settings

### 14.1 Birthday

| ID | Feature / Flow | Item / Element | Current Behavior / Issue | Expected Behavior / Requirement | ADO Tasks (Link Relevant Tasks) | Sign-off Team (ENG, PM, LT) | Milestone # | Status & Build # | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| SET-1 | Settings – Birthday | Change frequency | No limit for how often user can update birthday | Define and enforce limit (e.g., X changes; audit trail of changes) |  |  |  |  | Confirm with backend if we need this |
| SET-2 | Settings – Birthday | DB impact | Unclear DB write implications | Confirm impact of birthday changes on backend and any dependent features |  |  |  |  | Confirm with backend |

### 14.2 View Posts Upvoted / Your Posts

| ID | Feature / Flow | Item / Element | Current Behavior / Issue | Expected Behavior / Requirement | ADO Tasks (Link Relevant Tasks) | Sign-off Team (ENG, PM, LT) | Milestone # | Status & Build # | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| SET-3 | View Posts Upvoted | Post outline | Darker than design | Match outline to main feed design |  |  |  |  |  |
| SET-4 | View Posts Upvoted | Back navigation | No clear back navigation | Add standard back navigation per design |  |  |  |  |  |
| SET-5 | View Posts Upvoted | Remove upvote behavior | Removing upvote doesn’t remove post from list | Ensure removing upvote removes post from “Upvoted” view |  |  |  |  |  |
| SET-6 | Your Posts |  |  |  |  |  |  |  |  |
| SET-7 | Your Posts | Back navigation | No clear back navigation | Add standard back navigation per design |  |  |  |  |  |

### 14.3 Blocked Account

| ID | Feature / Flow | Item / Element | Current Behavior / Issue | Expected Behavior / Requirement | ADO Tasks (Link Relevant Tasks) | Sign-off Team (ENG, PM, LT) | Milestone # | Status & Build # | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| SET-8 | Blocked Account | UI | Not matching design | Align blocked accounts screen with Figma (layout, copy, icons) |  |  |  |  |  |

### 14.4 FAQ

| ID | Feature / Flow | Item / Element | Current Behavior / Issue | Expected Behavior / Requirement | ADO Task | Sign-off Team | Milestone # | Status & Build # | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| SET-9 | FAQ | FAQ content | Not updated to final version of copy/sections | Update to FAQ text and sections defined in design |  |  |  |  |  |

### 14.5 WOD (Wahala of the Day)

| ID | Feature / Flow | Item / Element | Current Behavior / Issue | Expected Behavior / Requirement | ADO Task | Sign-off Team | Milestone # | Status & Build # | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| SET-10 | WOD | Opt-in | WOD opt-in not reflected in settings | Add WOD opt-in/out toggle to settings |  |  |  |  |  |
| SET-11 | WOD | Duplicates | No rule for duplicate WOD posts | Enforce no duplication; WOD can only be a post made in that week |  |  |  |  | Confirm with backend |

### 14.6 Other Settings

| ID | Feature / Flow | Item / Element | Current Behavior / Issue | Expected Behavior / Requirement | ADO Task | Sign-off Team | Milestone # | Status & Build # | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| SET-12 | Settings (global) | Back navigation | Some settings pages lack way back | Ensure all settings subpages have consistent “Back” behavior |  |  |  |  |  |
| SET-13 | Admin/Mods | Blocking and permissions | Admin/mod implementation not fully confirmed; block rules unclear Blocking with edgecases e.g. trending posts | Confirm behavior: cannot block admins/mods/reviewers; define any special visibility rules |  |  |  |  | Review logic with backend |

## 15. Questions & Decision Items

| ID | Topic | Question / Decision Needed | Suggested Owner | ADO Task / Decision Item | Notes |
| --- | --- | --- | --- | --- | --- |
| Q-1 | OTP / Session | When user closes page after verifying OTP, what page should they return to on reopen? | PM / ENG |  | Tie to updatedflow (likely Feed or account info step) |
| Q-2 | Icons | Why are similar but not identical icons used vs design? | ENG |  | Decide on icon set & enforce globally |
| Q-3 | Hint & Error Messages | Do we have a master list of all hint/error messages? | PM |  | Needs central doc, versioned |
| Q-4 | Rate Limiting | Should there be rate limiting for account creations? | PM / ENG / Security |  | Likely rolling 24 hours check |
| Q-5 | Location Fields | Separate fields for state and country vs API restriction? | ENG / PM |  | Decide UX + data model |
| Q-6 | “Remember me” logic | Exact logic for “Remember me” (duration, multi-device)? | PM / ENG |  |  |
| Q-7 | Post-verification routing | After verification in updated flow, does signup should go straight to feed with new user pop-up? | ENG |  |  |
| Q-8 | Sign-in precautions | Any sign-in precautions for MVP (e.g., new IP alerts)? | ENG |  |  |
| Q-9 | Feed algo testing | How do we test algorithms (top/hot/new/new user boost)? | ENG |  |  |
| Q-10 | Block rules | Should blocked users never see each other’s posts except TOP/hottest/platform-pinned? Document for all app logic | ENG / PM |  | Clarify final behavior; Check if it contradicts Apple/Google Logic document |
| Q-11 | Session persistence | Confirm rule: closing app should not log user out; session duration? | PM / ENG |  |  |
| Q-12 | Admin/Mods | Confirm Admin and mods implementation details (blocking, visibility, powers) | PM / ENG |  | Connect with SET-13 |
| Q-13 | Birthday changes | Restriction on changing birthday and backend writes/auditing | PM / ENG / Legal |  | Connect with SET-1 & SET-2 |
| Q-14 | WOD rules | WOD cannot duplicate; only posts from that week — final confirmation | PM / ENG |  | Connect with SET-11 |
| Q-15 | CI/CD | Any CI/CD errors contributing to stale builds or missing fixes? | ENG (DevOps) |  |  |
| Q-16 | Staging vs Main | Confirm: staging = daily; main = only when ready for prod | PM / ENG |  |  |
| Q-17 | Copy fallback | Confirm global rule: when in doubt, use text similar to Instagram/X and validate Create error, hints, copies used and needed in app document. | ENG/PM |  | Document |

## 16. Next Steps

| ID | Area | Next Step Item | Expected Outcome | Owner | ADO Task | Status & Build # | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- |
| NS-1 | Email | Update template email | All templates show “Pal” instead of “pay” and have corrected copy And Kobi PY LTD | PMM / ENG |  |  |  |
| NS-2 | Loading Page | Review Loading Page (logo/text) | Logo smaller; “Your everyday community” text correct and styled | ENG |  |  |  |
| NS-3 | Auth Architecture | Create authenticated session before collecting info (verify email, avoid bots) | Easier to save/persist user progress; reduces bot signups | ENG |  |  |  |
| NS-4 | Auth UX | Log in user directly after creating account | User doesn’t have to log in again; smoother onboarding | ENG |  |  |  |